BIRD GAME - FINAL PROJECT TEST SUMMARY REPORT

Manual QA + Playwright Automation | Version 2.0 Final | 11 August 2026

| Project | Bird Game QA Portfolio |
| --- | --- |
| Document | Final Project Test Summary Report |
| Version | 2.0 - Final Project Closure |
| Status | Portfolio complete - BG-30 retained as known open issue |
| Manual test cycle | 41/41 planned tests executed |
| Automation | 24/24 Chromium passed; 3/3 compatibility smoke passed |
| Jira automation task | BG-29 - Done |

# 1. Executive Summary

The Bird Game QA portfolio is complete for presentation and GitHub publication. The project covers requirements analysis, test planning, manual test design and execution, defect management, browser compatibility, traceability, Jira workflow and Playwright automation.

The manual cycle executed all 41 planned test cases. Initial results were 38 Pass, 2 Fail and 1 Blocked. BG-27 was fixed and passed retest; BG-28 was closed as Not Reproducible after controlled Chromium repeat testing passed 20/20. The historical manual-cycle closure records dated 10 August 2026 remain preserved unchanged.

During Playwright automation, BG-30 was identified as a frame-rate-dependent movement concern in the baseline implementation. BG-30 remains open as a known technical issue. The application was not silently rewritten solely to make the automation suite green. This is the final project-level defect position.

Final automation verification produced 24/24 passing Chromium regression tests and 3/3 passing supported-browser compatibility smoke executions in Firefox, Google Chrome and Microsoft Edge, giving 27 final automation executions passed and 0 failed. Jira task BG-29 was moved to Done after evidence preservation and closure commentary.

# 2. Scope and Traceability

The final tested scope covers BR-FR-001 through BR-FR-024 and BR-NFR-001 through BR-NFR-002. Requirements are mapped to Jira work items and to both manual and automated coverage records.

Initial state, idle state and supported start controls.

Arrow-key, Space, mouse-click and on-screen movement controls; gravity behaviour.

Obstacle movement, reset, random opening position and 160px gap constraint.

Score initialisation, visibility, incrementing and duplicate-score prevention.

Pipe/boundary collision, safe passage and Game Over state.

Restart and return-to-idle behaviour.

Browser compatibility and representative smaller-screen usability.

Automation traceability: 10_AUTOMATION/Playwright/AUTOMATION_TRACEABILITY.md

Manual RTM: 01_REQUIREMENTS/Requirement-Traceability/Bird_Game_Requirements_Traceability_Matrix_v1.0_FINAL_CLOSED_2026-08-10.xlsx

# 3. Manual Test Execution Results

| Metric | Result |
| --- | --- |
| Total planned test cases | 41 |
| Executed | 41 |
| Initial Pass | 38 |
| Initial Fail | 2 |
| Initial Blocked | 1 |
| Initial execution completion | 100% |
| Initial pass rate | 92.7% |
| Final confirmed Pass dispositions | 40 |
| Closed Not Reproducible observation | 1 |
| Open Fail at manual closure | 0 |
| Blocked at manual closure | 0 |

The manual execution history is intentionally preserved rather than overwritten by retest outcomes. The detailed execution log and manual-cycle summary remain the authoritative historical records for the 10 August 2026 manual closure.

# 4. Playwright Automation Results

| Execution | Executed | Passed | Failed | Result |
| --- | --- | --- | --- | --- |
| Chromium full regression | 24 | 24 | 0 | PASS |
| Firefox compatibility smoke | 1 | 1 | 0 | PASS |
| Google Chrome compatibility smoke | 1 | 1 | 0 | PASS |
| Microsoft Edge compatibility smoke | 1 | 1 | 0 | PASS |
| Final automation total | 27 | 27 | 0 | PASS |

The Playwright pack contains 22 spec files and 24 Chromium test cases. The suite is configured to run serially with one worker because the application is animation/timing-sensitive. Failure diagnostics are configured for screenshot, video and trace capture.

Preserved machine-generated evidence:

10_AUTOMATION/Playwright/automation-evidence/playwright-report-chromium-24-pass/index.html

10_AUTOMATION/Playwright/automation-evidence/playwright-report-browser-compatibility/index.html

# 5. Defect Status

| ID | Summary | Final status | Disposition |
| --- | --- | --- | --- |
| BG-27 | First obstacle not visible in initial state | Done - Fixed | Initial obstacle-position correction; TC-START-001 and TC-START-002 passed retest. |
| BG-28 | Mouse click does not start gameplay from initial state | Done - Not Reproducible | No BG-28-specific code change; controlled Chromium repeat testing passed 20/20. |
| BG-30 | Frame-rate-dependent movement calculations | Open - Known Issue | Baseline movement is frame-based. Retained transparently; not treated as resolved by BG-29. |

The final project-level defect status is also recorded in Bird_Game_Final_Defect_Status_Summary_2026-08-11.xlsx and the accompanying Markdown summary under 07_DEFECT_MANAGEMENT/Defect-Reports.

# 6. Browser and Screen Coverage

| Environment | Coverage | Result | Notes |
| --- | --- | --- | --- |
| Chromium project | Full 24-test regression | PASS | Primary automated regression environment. |
| Firefox | BR-NFR-001 smoke | PASS | Game loads and primary keyboard control works. |
| Google Chrome | BR-NFR-001 smoke | PASS | Installed browser channel verified locally. |
| Microsoft Edge | BR-NFR-001 smoke | PASS | Installed browser channel verified locally. |
| Smaller screen | BR-NFR-002 automated check | PASS | Game and on-screen controls remain usable in representative smaller viewport. |

Safari-specific testing is not claimed. BR-NFR-002 still does not define a formal minimum supported viewport; the final result therefore demonstrates representative smaller-screen usability, not a contractual minimum boundary.

# 7. Automation Design Notes and Residual Risk

Because the baseline game is animation-driven, some focused Playwright tests use temporary deterministic in-page setup to isolate the requirement being asserted. These changes are confined to the browser page under test and do not modify the application source on disk.

BG-30 is the principal residual technical risk. The baseline game applies movement increments on each requestAnimationFrame callback instead of scaling movement by elapsed time. As a result, perceived gameplay speed can vary across rendering frame rates. The project is still suitable as a QA portfolio because the issue is explicitly discovered, documented and tracked rather than concealed.

# 8. Jira and Evidence Closure

BG-29 was updated with final execution evidence and moved to Done on 11 August 2026. Jira closure screenshots are retained under 00_PROJECT_MANAGEMENT/JIRA/Sprint-Evidence/Automation.

JIRA_BG29_Automation_Execution_Update_2026-08-11.png

JIRA_BG29_Final_Closure_Comment_2026-08-11.png

JIRA_BG29_Status_Done_2026-08-11.png

The earlier Jira CSV export dated 10 August 2026 is retained as historical pre-automation evidence and should not be presented as a post-BG-29/BG-30 full export.

# 9. GitHub / Portfolio Readiness

Root README prepared with project results, structure, execution commands and known-issue position.

Root .gitignore excludes node_modules and transient Playwright output while preserving final evidence reports.

GitHub Actions workflow is placed at repository root and runs Chromium regression plus Firefox compatibility smoke on Ubuntu.

node_modules, working playwright-report and test-results are excluded from the final GitHub-ready package; package.json and package-lock.json are retained for reproducibility.

# 10. Final Conclusion

Final status: PORTFOLIO PROJECT COMPLETE. All planned manual tests were executed and dispositioned, Playwright automation was completed and verified, final reports were preserved, BG-29 was closed Done, and the repository structure was prepared for GitHub. BG-30 remains an intentionally visible known issue and should be discussed as part of the project’s defect-discovery and risk-management story.

Controlled records used for this final report include the manual Test Plan, final manual Test Execution Log, manual-cycle Defect Log and RTM, Playwright automation traceability and HTML reports, Jira BG-29 closure evidence, and the final defect status summary dated 11 August 2026.