BIRD GAME - TEST SUMMARY REPORT

Manual Test Cycle v1.0 | Final Closure | 10 August 2026

| Project | Bird Game QA Project |
| --- | --- |
| Document | Test Summary Report |
| Version | 1.0 - Final Closure |
| Status | Closed - Defects Dispositioned |
| Date | 10 August 2026 |
| Test Plan | Bird Game Test Plan v1.0 |
| Execution Status | 41 of 41 planned test cases executed; 2 defects closed; 0 open defects; 0 blocked tests |

# 1. Executive Summary

Manual execution of the Bird Game v1 test cycle is complete. All 41 planned test cases were executed. The initial execution result was 38 Pass, 2 Fail and 1 Blocked, giving 100% execution completion and a 92.7% initial pass rate.

Both defects raised during execution have now been dispositioned. BG-27 was fixed and the two affected test cases passed retest. BG-28 was closed as Not Reproducible after 20/20 controlled Chromium mouse-click start executions passed; the earlier inconsistent manual observation remains retained for traceability. No BG-28-specific code change was made.

At final closure there are 40 confirmed Pass dispositions, 1 closed Not Reproducible observation, 0 open Fail, 0 Blocked and 0 open defects. The initial execution history has been preserved rather than overwritten.

# 2. Scope Executed

The executed scope covered BR-FR-001 to BR-FR-024 and BR-NFR-001 to BR-NFR-002, using the approved manual test design pack and the Bird Game v1 local build.

Initial state and supported game-start controls.

Bird movement, single-jump controls and gravity.

Obstacle movement, recycling, opening randomisation and gap constraints.

Score initialisation, visibility, incrementing and duplicate-score prevention.

Pipe and boundary collisions, safe gap passage and Game Over behaviour.

Restart behaviour and return to the idle state.

Core gameplay flow in Google Chrome, Microsoft Edge and Mozilla Firefox.

Representative smaller-screen layout and on-screen control usability.

No planned test cases remain Not Run. The minimum formally supported smaller-screen size/resolution remains an open requirement-definition point.

# 3. Execution Metrics

| Metric | Result |
| --- | --- |
| Total planned test cases | 41 |
| Executed | 41 |
| Initial Passed | 38 |
| Initial Failed | 2 |
| Initial Blocked | 1 |
| Initial Not Run | 0 |
| Initial execution completion | 100.0% |
| Initial pass rate (all planned) | 92.7% |
| Defects raised | 2 |
| Defects closed | 2 |
| Open defects at closure | 0 |
| Confirmed Pass at closure | 40 |
| Closed - Not Reproducible observation | 1 |
| Open Fail at closure | 0 |
| Blocked at closure | 0 |
| Final disposition completion | 100.0% |

# 4. Defect Summary

| ID | Summary | Related Test | Severity | Priority | Status | Impact |
| --- | --- | --- | --- | --- | --- | --- |
| BG-27 | First obstacle is not visible in the initial game state | TC-START-001; TC-START-002 | Medium | Medium | Done - Fixed | Initial-state defect resolved. TC-START-001 and TC-START-002 passed retest after the initial obstacle-position correction. |
| BG-28 | Mouse click does not start gameplay from the initial state | TC-START-006 | Medium | Medium | Done - Not Reproducible | Original failure retained. No BG-28-specific code change; controlled Chromium retest passed 20/20, while manual retest remained inconsistent. |

BG-27 and BG-28 are both closed. BG-27 is closed as Fixed after successful retest of TC-START-001 and TC-START-002. BG-28 is closed as Not Reproducible: the original manual failure remains recorded, manual retesting was inconsistent, and 20 independent controlled Chromium executions passed.

# 5. Browser / Screen Coverage

| Environment | Version / Configuration | Result | Notes |
| --- | --- | --- | --- |
| Google Chrome | 151.0.7922.109 (64-bit) | Pass | Core gameplay flow executed successfully. |
| Microsoft Edge | Version not recorded | Pass | Core gameplay flow executed successfully. |
| Mozilla Firefox | Version not recorded | Pass | Core gameplay flow executed successfully. |
| Smaller screen | Representative configuration; exact dimensions not recorded | Pass | Layout remained usable and on-screen controls remained available. Minimum supported size remains undefined. |

# 6. Retesting and Regression

Defect retesting and disposition are complete for the two defects raised during the cycle. The original execution outcomes remain preserved in the Test Execution Log, with separate retest and final-disposition fields.

BG-27: TC-START-001 passed after the initial obstacle-position fix. TC-START-002 also passed once the blocker was removed; both the bird and obstacle remained stationary before player input.

BG-28: no BG-28-specific code change was made. Controlled Chromium repeat testing produced 20/20 Pass results for mouse-click start. Because manual retesting had been inconsistent, the defect was closed as Not Reproducible rather than Fixed.

Targeted verification covered the corrected initial state, pre-start idle behaviour and the mouse-click start path. No new open defect was identified during these checks.

The Defect Log, Requirements Traceability Matrix and Test Execution Log have been updated with the final retest outcomes and defect dispositions.

# 7. Open Points and Residual Risks

BG-28 retains a documented environment-specific/manual inconsistency. Although controlled repeat testing passed 20/20, an earlier manual retest produced both a Pass and a Fail; this remains a residual observation rather than an open defect.

No full regression cycle was executed after the BG-27 fix. Closure is based on targeted retest of the affected initial-state/idle behaviour and subsequent defect disposition.

BR-NFR-002 does not define a minimum supported screen size/resolution. The representative smaller-screen test passed, but exact boundary coverage cannot be claimed until that requirement is clarified.

Exact Microsoft Edge and Mozilla Firefox version numbers were not recorded in the execution log. The observed compatibility result is Pass, but version-level environment traceability remains incomplete.

# 8. Test Conclusion

Conclusion: the Bird Game Manual Test Cycle v1.0 is closed. All 41 planned test cases were executed and all execution outcomes have a final disposition. BG-27 was fixed and passed retest; BG-28 was closed as Not Reproducible after controlled repeat testing. There are no open failed defects and no blocked test cases. The residual observations documented in Section 7 should be retained with the portfolio records.

Controlled QA records used for this report: Bird Game Test Plan v1.0; final Test Execution Log v1.0; final Defect Log v1.0; final Requirements Traceability Matrix v1.0; Jira defects BG-27 and BG-28.